|  | FINANCIAL MODEL · 25 SEP 2026 · RULE FIN-01 |
| --- | --- |

croe. - Financial Model & Unit Economics

Per-Order Economics, Staged Capital Plan & Break-Even Sensitivity

――――――――――――――――――――――――――――――――――――――――――――――――――――――――――

⚡ THIS SUPERSEDES THE EARLIER MODEL The earlier model assumed a 2.0% vendor commission netting GHS 22.50 per order, fixed costs under GHS 500/month and break-even at 22-63 orders/month. It left out the 1.95% MoMo collection fee and every salary. This model is rebuilt from published 2026 prices. FX: US$1 = GHS 11.60. All capital figures include 15% contingency.

1. Executive Summary of Numbers

| Metric | Value (base case) | Range |
| --- | --- | --- |
| Pricing | 4.0% all-in = 2.5% vendor commission + 1.5% buyer protection fee | 3.5% is the floor; 5% halves break-even |
| Net per released order (GHS 800 order) | GHS 10.33 (1.29% of order value) | GHS 4.67 at GHS 450 · GHS 16.80 at GHS 1,200 |
| Capital to a licensed, compliant launch (stages 1-2, 18 months) | US$387k (GHS 4.48M) | US$189k - US$713k |
| Capital to scale (stage 3, months 19-36) | US$916k (GHS 10.63M) | US$442k - US$1.80M |
| Total over 36 months | US$1.30M (GHS 15.11M) | US$631k - US$2.52M |
| Fixed cost at month 36 | GHS 637,000/month (US$54,900) | Team of ~25 |
| Company break-even | ~62,000 released orders/month | ~34,800 at a 5% fee · ~34,500 with direct telco rails |

Low pairs bottom-of-range costs with base-case volume. High pairs top-of-range costs with half the base-case volume.

2. Pricing: Why 2% Cannot Work

Published fees: MoMo collection costs 1.95% of the amount collected (Paystack; Hubtel 1.95%, min GHS 0.30), and each MoMo payout costs GHS 1.00 (Paystack). At a 2.0% vendor-only commission the collection fee alone uses up 98% of the fee, and Croe loses GHS 4.19-6.83 on every order.

| Party | Fee | On a GHS 1,200 order |
| --- | --- | --- |
| Buyer | 1.5% protection fee, shown at checkout | Pays GHS 1,218.00 |
| Vendor | 2.5% commission, deducted from payout | Receives GHS 1,170.00 |
| Croe | 4.0% gross | Earns GHS 48.00 gross -> GHS 16.80 net |
| Refunded order | No fee to either party | Croe earns GHS 0.00 |

Key risk: Buyer acceptance of the 1.5% fee is the single most important thing the pilot must prove. The fallback is a 4% vendor-only commission.

3. Unit Economics per Released Order

| GHS per released order | GHS 450 order | GHS 800 order | GHS 1,200 order |
| --- | --- | --- | --- |
| Croe fee: 2.5% vendor + 1.5% buyer | + GHS 18.00 | + GHS 32.00 | + GHS 48.00 |
| MoMo collection fee (1.95% of amount collected) | - GHS 8.91 | - GHS 15.83 | - GHS 23.75 |
| Fraud & loss reserve (0.3% of order) | - GHS 1.35 | - GHS 2.40 | - GHS 3.60 |
| MoMo payout to vendor (flat) | - GHS 1.00 | - GHS 1.00 | - GHS 1.00 |
| ID verification (amortised) | - GHS 1.00 | - GHS 1.00 | - GHS 1.00 |
| Refund leakage (5% of orders refunded) | - GHS 0.52 | - GHS 0.89 | - GHS 1.30 |
| SMS notifications (~8 per order) | - GHS 0.35 | - GHS 0.35 | - GHS 0.35 |
| Hosting & AI (variable share) | - GHS 0.20 | - GHS 0.20 | - GHS 0.20 |
| Net per order at 4% | GHS 4.67 | GHS 10.33 | GHS 16.80 |
| Net margin (% of order) | 1.04% | 1.29% | 1.40% |
| Net at 2% vendor-only (old pitch) | - GHS 4.19 | - GHS 5.42 | - GHS 6.83 |

Assumptions: Base average order GHS 800 (blend of the lead vertical and lower-ticket categories; measured in the pilot). ID checks at GHS 1.00/order assume buyers rely on telco KYC on their MoMo wallet; if every new buyer needs a paid check, net falls to GHS 3.60. No E-Levy (repealed 2 Apr 2025).

4. Fixed Operating Costs by Stage (GHS per month, base)

| Monthly fixed cost | Stage 1 · Legal pilot | Stage 2 · Compliant launch | Stage 3 · Scale |
| --- | --- | --- | --- |
| People (fully loaded, SSNIT 13% + benefits) | 14,500 | 136,000 (to 12 staff) | 290,000 avg (to ~25) |
| Infrastructure & software | 2,500 | 20,000 | 58,000 |
| Office / coworking | 1,500 | 15,000 | 35,000 |
| Vendor acquisition & marketing | 4,000 | 40,000 | 120,000 |
| Legal, compliance, insurance, audit, directors | - | 21,500 | 39,000 |
| Travel, admin, misc. | 2,000 | 6,000 | 15,000 |
| Total | 24,500 (US$2,100) | 238,500 (US$20,600) | 557,000 avg (US$48,000) |

Why the team is not optional: The BoG licensing pack names five key management roles (CEO, Technology & Systems Manager, Compliance & Risk Manager, Finance Manager, AML Reporting Officer) and requires at least three directors. At month 36, with payroll fully ramped, fixed cost is GHS 637,000/month.

5. Capital Required by Stage

| Stage | Months | Net need (base) | Range | Gate to next stage |
| --- | --- | --- | --- | --- |
| 1 · Legal pilot | 1-6 | US$26k (GHS 305k) | US$11k - 51k | Written aggregator/partner yes; measured buyer drop-off, order value, dispute rate |
| 2 · Compliant launch | 7-18 | US$360k (GHS 4.18M) | US$178k - 662k | Clean daily reconciliation, disputes < 8%, vendor retention |
| 3 · Scale | 19-36 | US$916k (GHS 10.63M) | US$442k - 1.80M | Break-even in sight via fee and rails levers |
| Total | 36 | US$1.30M (GHS 15.11M) | US$631k - 2.52M |  |

Raise structure: Pre-seed = stages 1-2: US$387k base (US$189k-713k). Seed of ~US$916k around month 15, on stage 2 data.

6. Itemized Costs (GHS, whole stage)

Stage 1 - Legal pilot (6 months)

| Item | Basis (base) | Low | Base | High |
| --- | --- | --- | --- | --- |
| Company registration, stamp duty, company secretary | one-time | 1,100 | 3,000 | 5,000 |
| Data Protection Commission registration | one-time | 1,000 | 2,000 | 4,000 |
| Trademark "Croe" (Ghana) | one-time | 0 | 3,000 | 6,000 |
| Apple ($99/yr) + Google Play ($25) developer accounts | one-time | 1,440 | 1,440 | 1,440 |
| Fintech lawyer: custody opinion, ToS, privacy, vendor terms, sandbox/aggregator filings | one-time | 35,000 | 60,000 | 120,000 |
| Pre-pilot security review (automated scan + light external test) | one-time | 0 | 12,000 | 35,000 |
| Test devices (3 Android tiers + 1 iPhone) | one-time | 8,000 | 15,000 | 25,000 |
| Founder stipends (1-2 founders) | GHS 10,000/mo x 6 | 30,000 | 60,000 | 120,000 |
| Part-time ops: support, L3 disputes, KYC, daily reconciliation | GHS 3,000/mo x 6 | 0 | 18,000 | 30,000 |
| Bookkeeping + company secretary | GHS 1,500/mo x 6 | 4,800 | 9,000 | 15,000 |
| Hosting, SMS base, monitoring, tools | GHS 2,500/mo x 6 | 6,000 | 15,000 | 24,000 |
| Vendor onboarding and pilot marketing | GHS 4,000/mo x 6 | 9,000 | 24,000 | 48,000 |
| Coworking / registered address | GHS 1,500/mo x 6 | 3,000 | 9,000 | 18,000 |
| Transport, data, phones, misc. | GHS 2,000/mo x 6 | 6,000 | 12,000 | 18,000 |
| Subtotal |  | 105,340 | 243,440 | 469,440 |
| Contingency 15% |  | 15,801 | 36,516 | 70,416 |
| Working capital (float + reserve) |  | 10,000 | 30,000 | 60,000 |
| Less: order income (high case at half volume) |  | -5,268 | -5,268 | -2,634 |
| Net capital need (GHS) |  | 125,873 | 304,688 | 597,222 |
| Net capital need (US$) |  | $10,851 | $26,266 | $51,485 |

Stage 2 - Compliant launch (12 months)

| Item | Basis (base) | Low | Base | High |
| --- | --- | --- | --- | --- |
| BoG PFTSP licence: processing GHS 10k + licence GHS 20k | one-time | 30,000 | 30,000 | 30,000 |
| Legal: licence application, partner trust-account agreement, employment, ESOP | one-time | 80,000 | 130,000 | 250,000 |
| Penetration test: web + API + iOS + Android, with retest | one-time | 70,000 | 140,000 | 300,000 |
| ISO 27001 (gap assessment only in Low) | one-time | 40,000 | 230,000 | 520,000 |
| ICT, BCP/DR, AML/CFT and risk policies required by BoG | one-time | 20,000 | 45,000 | 90,000 |
| Custody partner onboarding and integration | one-time | 10,000 | 40,000 | 100,000 |
| Laptops and equipment for new hires | one-time | 60,000 | 100,000 | 150,000 |
| Recruitment (compliance lead, senior engineers) | one-time | 20,000 | 60,000 | 120,000 |
| Payroll, fully loaded, ramping to 12 people | GHS 136,000/mo x 12 | 1,020,000 | 1,632,000 | 2,520,000 |
| Infrastructure and software (HA database, GPU box, monitoring, workspace) | GHS 20,000/mo x 12 | 144,000 | 240,000 | 384,000 |
| Office / coworking in Accra | GHS 15,000/mo x 12 | 72,000 | 180,000 | 300,000 |
| Vendor acquisition and marketing | GHS 40,000/mo x 12 | 240,000 | 480,000 | 960,000 |
| Legal and compliance retainer | GHS 10,000/mo x 12 | 60,000 | 120,000 | 240,000 |
| Insurance: professional indemnity, cyber, fidelity | GHS 5,000/mo x 12 | 36,000 | 60,000 | 120,000 |
| External audit and tax filing | GHS 3,500/mo x 12 | 24,000 | 42,000 | 72,000 |
| Directors fees | GHS 3,000/mo x 12 | 0 | 36,000 | 96,000 |
| Travel, admin, misc. | GHS 6,000/mo x 12 | 36,000 | 72,000 | 120,000 |
| Subtotal |  | 1,962,000 | 3,637,000 | 6,372,000 |
| Contingency 15% |  | 294,300 | 545,550 | 955,800 |
| Working capital (float + reserve) |  | 50,000 | 233,000 | 467,000 |
| Less: order income (high case at half volume) |  | -235,749 | -235,749 | -117,874 |
| Net capital need (GHS) |  | 2,070,551 | 4,179,801 | 7,676,926 |
| Net capital need (US$) |  | $178,496 | $360,328 | $661,804 |

Stage 3 - Scale (18 months)

| Item | Basis (base) | Low | Base | High |
| --- | --- | --- | --- | --- |
| ISO 27001 surveillance audits | one-time | 60,000 | 100,000 | 180,000 |
| Annual penetration tests (x2) | one-time | 120,000 | 250,000 | 500,000 |
| Equipment for new hires | one-time | 120,000 | 170,000 | 250,000 |
| Recruitment | one-time | 50,000 | 120,000 | 250,000 |
| Payroll, fully loaded, ramping to about 25 people | GHS 290,000/mo x 18 | 3,600,000 | 5,220,000 | 7,560,000 |
| Infrastructure and software (DR region, 2 GPU nodes, log retention, WAF) | GHS 58,000/mo x 18 | 630,000 | 1,044,000 | 1,620,000 |
| Office | GHS 35,000/mo x 18 | 360,000 | 630,000 | 1,080,000 |
| Vendor acquisition and marketing | GHS 120,000/mo x 18 | 1,080,000 | 2,160,000 | 4,500,000 |
| Legal and compliance retainer | GHS 15,000/mo x 18 | 180,000 | 270,000 | 540,000 |
| Insurance | GHS 10,000/mo x 18 | 108,000 | 180,000 | 360,000 |
| External audit and tax | GHS 6,000/mo x 18 | 72,000 | 108,000 | 180,000 |
| Directors fees (incl. independent) | GHS 8,000/mo x 18 | 54,000 | 144,000 | 270,000 |
| Travel, admin, misc. | GHS 15,000/mo x 18 | 144,000 | 270,000 | 450,000 |
| Subtotal |  | 6,578,000 | 10,666,000 | 17,740,000 |
| Contingency 15% |  | 986,700 | 1,599,900 | 2,661,000 |
| Working capital (float + reserve) |  | 300,000 | 1,100,000 | 1,900,000 |
| Less: order income (high case at half volume) |  | -2,738,858 | -2,738,858 | -1,369,429 |
| Net capital need (GHS) |  | 5,125,842 | 10,627,042 | 20,931,571 |
| Net capital need (US$) |  | $441,883 | $916,124 | $1,804,446 |

7. Working Capital & Float

Aggregators settle T+1. Escrow holds most orders longer than that, so the float covers same-day deliveries confirmed before settlement. A ring-fenced loss reserve covers wrong adjudications and fraud. Raised and recycled, not burned.

| At the end of | Basis | Low (GHS) | Base (GHS) | High (GHS) |
| --- | --- | --- | --- | --- |
| Stage 1 · pilot | Loss reserve + small float | 10,000 | 30,000 | 60,000 |
| Stage 2 · ~5,000 orders/mo | One day of order value + partner reserve | 50,000 | 233,000 | 467,000 |
| Stage 3 · ~30,000 orders/mo | One day of order value + reserve | 300,000 | 1,100,000 | 1,900,000 |

8. Break-Even Sensitivity (orders/month)

Released orders per month needed to cover the month-36 fixed cost of GHS 637,000/month. All-in fee = 1.5% buyer + the rest from the vendor.

| Average order | 3.0% fee | 3.5% fee | 4.0% fee | 4.5% fee | 5.0% fee |
| --- | --- | --- | --- | --- | --- |
| GHS 450 | not viable | not viable | 136,300 | 92,000 | 69,500 |
| GHS 800 | not viable | 100,600 | 61,700 | 44,500 | 34,800 |
| GHS 1,200 | 132,800 | 59,000 | 37,900 | 27,900 | 22,100 |
| GHS 2,000 | 65,500 | 32,300 | 21,400 | 16,000 | 12,800 |

9. Levers and Risks

|  | Change | Effect (GHS 800 order, month-36 cost base) |
| --- | --- | --- |
| Lever · pricing | 5% fee (3.5% vendor + 1.5% buyer) | Net GHS 18.33 -> ~34,800 orders/month |
| Lever · own the rails | Direct telco collection at ~1% (needs PSP licence: Medium GHS 0.8M / Enhanced GHS 2M capital) | Net GHS 18.45 -> ~34,500 orders/month |
| Lever · ticket size | GHS 1,200 average order | Net GHS 16.80 -> ~37,900 orders/month |
| Risk · buyer ID checks | Every new buyer needs a paid ID check | Net falls to GHS 3.60 per order |
| Risk · partner fee | Custody bank takes 0.25% of volume | Net GHS 8.33 -> ~76,500 orders/month |
| Risk · regulatory delay | Licence or sandbox slips 3-6 months | GHS 0.72M - 1.43M extra stage 2 burn |

⚡ THE MONTH-36 GAP, STATED PLAINLY At month 36 the plan's contribution is GHS 310k/month against GHS 637k of fixed cost, a gap of ~GHS 327k/month (US$28k). Closing it takes the pricing or rails lever, or another 6-12 months of runway.

10. Pilot Success Thresholds (Stage 1 Gate)

1. Buyer fee acceptance: checkout drop-off below 30% with the 1.5% fee shown.
2. At least 250 released orders in month 6.
3. At least GHS 10.00 net per order at the measured order value.
4. Dispute rate below 8%.
5. Over 95% of claims resolved without a successful appeal.
6. GHS 0.00 variance across daily three-way reconciliation.

11. Sources & Confidence

| Input | Value used | Status |
| --- | --- | --- |
| FX | US$1 = GHS 11.60 (21-25 Sep 2026) | Published |
| MoMo collection / payout | 1.95% / GHS 1.00 per transfer (Paystack; Hubtel) | Published |
| BoG licence fees & capital | PFTSP: no capital, GHS 10k + 20k; Medium GHS 0.8M; Enhanced GHS 2M; DEMI GHS 20M | Confirm (2020 table) |
| Key management roles | CEO, Tech & Systems, Compliance & Risk, Finance, AMLRO; 3+ directors | Published |
| Company registration | GHS 585 + 1% stamp duty (ORC, Feb 2026) | Published |
| Salaries / on-costs | Senior SWE Accra GHS 139k-504k/yr (levels.fyi); SSNIT 13% | Estimate / Published |
| GPU / hosting | Hetzner GEX44 EUR 184-234/mo; Render web $25, Postgres from $6 | Published |
| Pentest / ISO 27001 | US$6k-26k / US$15k-45k first year | Published guides |
| ID verification | US$0.50-2.00 per onboarding (Smile ID, sales-quoted) | Confirm |
| Legal, insurance, office, directors, partner fees | See section 6 | Estimate |
| Order value, refund rate, loss reserve, volume | GHS 800; 5%; 0.3%; 5k/mo at month 18, 30k at month 36 | Confirm in pilot |

Full source links: pitch/FINANCIAL-MODEL.md section 12. Not legal, tax or investment advice.